## Slide 1: Job Posting and Aggregation Platform
PROJECT REQUIREMENTS AND TECHNICAL DOCUMENTATION
Dual-source model: automatic aggregation plus employer posting, auto-shared to social media
Version 1.0 · 20 October 2026 · Author: [Author name]

## Slide 2: Executive Summary
01
Dual-source model
Jobs are pulled automatically from job APIs, RSS feeds, career pages and social platforms, and posted manually by verified employers.
One unified feed
Both sources enter one database and display identically, with a source tag: Aggregated or Employer.
Business goals
Grow job and traffic volume, give employers a direct channel, and reach audiences by auto-sharing every job.
Audience
Job seekers, employers and recruiters, and the site owner managing everything from an admin dashboard.
Job Platform · Requirements v1.0

## Slide 3: Scope of Work
02
In scope
Aggregation, employer registration and posting, optional approval, unified listing, auto-sharing to 5 channels, admin dashboard, roles, search and alerts.
Out of scope
Applicant tracking, payments for paid postings, native mobile apps, resume parsing, scraping of sites that forbid it.
Assumptions
Owner holds the social accounts and developer apps; a single country or language at launch; admin approval is on by default.
Constraints
API quotas and approval waits (LinkedIn takes weeks), Instagram needs an image, legal limits on scraping and copyright.
Job Platform · Requirements v1.0

## Slide 4: Functional Requirements
03
FR-1 Aggregation
Poll Adzuna, Jooble, Arbeitnow and RSS; normalize, deduplicate and publish new jobs.
FR-2 Employer posting
Registration, company profile, job form, email verification, optional approval.
FR-3 Unified listing
One searchable feed, identical cards, source tag on each job.
FR-4 Auto-sharing
Every published job queued to Facebook, LinkedIn, X, Instagram and Telegram.
FR-5 Admin dashboard
Manage jobs, sources, employers, social accounts, analytics and settings.
FR-6 Roles
Admin, Employer, Job Seeker and Guest with enforced permissions.
FR-7 Search and alerts
Keyword, location, category and type filters; saved searches and email alerts.
Job Platform · Requirements v1.0

## Slide 5: Non-Functional Requirements
04
Performance
Pages under 2.5s LCP; search responses under 500 ms; queued background jobs.
Scalability
Stateless app servers, queue workers scaled independently, 100k+ jobs indexed.
Security
HTTPS, hashed passwords, RBAC, CAPTCHA, encrypted API tokens, audit logs.
SEO
Server-rendered pages, JobPosting schema markup, sitemaps, clean URLs.
Availability
99.5% uptime target, daily backups, health checks and alerting.
Compliance
GDPR and CCPA: consent, data export and deletion, privacy policy.
Job Platform · Requirements v1.0

## Slide 6: Technical Architecture
05
Frontend
Next.js (React) with server rendering and Tailwind CSS.
Backend
Node.js with NestJS, REST API, BullMQ workers and cron schedulers.
Database
PostgreSQL with full-text search, Redis for queues and caching.
Hosting
Docker on a VPS or cloud (Hetzner, AWS or DigitalOcean) behind a CDN.
Recommendation: official APIs and RSS over scraping (lower legal risk, stable data). Automation in code with BullMQ; n8n self-hosted as the no-code alternative, ahead of Zapier and Make on cost.
Job Platform · Requirements v1.0

## Slide 7: Data Model and Database Schema
06
users
id, email, password_hash, role, verified_at
employers / companies
id, user_id, name, domain, logo, verified
jobs (unified)
id, title, company, description, location, apply_url, source_type, source_id, status, dedupe_hash
job_sources
id, name, type, endpoint, schedule, active
categories
id, name, slug; many-to-many with jobs
approvals
job_id, status, reviewer_id, reason, decided_at
social_accounts
id, platform, token_encrypted, expires_at
social_posts
job_id, platform, status, post_id, error
Job Platform · Requirements v1.0

## Slide 8: API Integration Details
07
Service | Auth | Limits and approval | Fallback
Adzuna, Jooble, Arbeitnow | API key or none | Free tiers; request keys | RSS feeds
LinkedIn / Indeed | Gated | Approval takes weeks; scraping prohibited | Skip; use legal sources
Facebook Page | Page token | Easy; app review needed | Queue and retry
LinkedIn Company | OAuth 2.0 | Product approval, several weeks | Manual share link
Twitter/X v2 | OAuth 2.0 | Free tier is strictly limited; paid tiers | Reduce frequency
Instagram | Meta Graph | Business account, image required | Default branded image
Telegram | Bot token | Simple, flood limits | Retry with delay
Job Platform · Requirements v1.0

## Slide 9: Automation Workflow
08
1. Detect or submit
Cron fetches sources every 15 to 60 minutes; employers submit through the form.
2. Normalize and dedupe
Hash of title, company, location and apply URL; skip if it exists.
3. Approve and publish
Aggregated jobs go live; employer jobs wait for approval if enabled.
4. Auto-share
On publish, a queue job posts to each platform, logs results and retries failures.
Anti-spam for employers: email verification, CAPTCHA, company domain check, admin moderation.
Job Platform · Requirements v1.0

## Slide 10: Legal and Compliance
09
Source terms
Respect each source's terms; no scraping where prohibited.
Platform policies
Follow Meta, LinkedIn, X and Telegram automation rules.
Employer data
Collect minimum data, secure storage, deletion on request.
Privacy laws
GDPR and CCPA consent, cookies, data rights.
Copyright
Show a snippet and link to the original; credit the source.
Job Platform · Requirements v1.0

## Slide 11: UI and UX Requirements
10
Home
Search bar, featured jobs, categories, latest feed.
Job listing
Filters sidebar, job cards with source tag, pagination.
Job detail
Full description, apply button, share links.
Employer registration
Company details, email and domain verification.
Employer dashboard
My jobs, status, edit, stats.
Post job
Form with preview and submit for review.
Admin dashboard
Queues, approvals, sources, analytics.
Settings
Profile, alerts, social accounts, automation rules.
Job Platform · Requirements v1.0

## Slide 12: Development Roadmap
11
Phase 1: MVP
Aggregation, employer posting, unified listing, Telegram and Facebook sharing. About 10 to 12 weeks.
Phase 2: Automation
LinkedIn, X and Instagram sharing, alerts, smarter dedupe. About 6 to 8 weeks.
Phase 3: Scale
Analytics, performance tuning, more sources, paid postings. About 8 to 10 weeks.
Job Platform · Requirements v1.0

## Slide 13: Budget and Resource Estimate
12
Hosting
Approx. $30 to $150 per month.
APIs and tools
Approx. $0 to $250 per month; X paid tiers are the main cost.
Development
Approx. $12,000 to $35,000 depending on team and region.
Team
Project manager, 2 full-stack developers, designer, QA, DevOps (part time).
All figures are rough estimates to be confirmed with quotes.
Job Platform · Requirements v1.0

## Slide 14: Risks and Mitigation
13
Risk | Mitigation
API changes or shutdowns | Adapter pattern per source; monitoring and alerts
Platform bans or rate limits | Official APIs only; throttle posting
Scraping legal issues | Avoid scraping; use APIs and RSS
Spam or fake employers | Verification, CAPTCHA, moderation
Cost overruns | Phased delivery; fixed-scope MVP
Job Platform · Requirements v1.0

## Slide 15: Deliverables Checklist
14
Product
Public site, employer area, admin dashboard, unified job database.
Integrations
Job sources and 5 social channels configured and tested.
Quality
Test suite, security review, SEO and performance checks.
Handover
Source code, deployment scripts, API docs, admin guide, training.
Job Platform · Requirements v1.0

## Slide 16: Appendices
15
Glossary
Aggregation, deduplication, ATS, RSS, OAuth, webhook, cron, RBAC.
Reference links
Adzuna, Jooble, Arbeitnow, Meta Graph, LinkedIn, X and Telegram docs.
.env keys
DATABASE_URL, REDIS_URL, ADZUNA_APP_ID and KEY, JOOBLE_KEY, META_APP_ID and SECRET, LINKEDIN_CLIENT_ID and SECRET, X_API_KEY and SECRET, TELEGRAM_BOT_TOKEN, SMTP_*, JWT_SECRET.
Job Platform · Requirements v1.0

## Slide 17: Next Steps
16
1. Register
Apply for Adzuna, Jooble, Meta, LinkedIn, X and Telegram access now.
2. Hosting and domain
Choose a provider, buy the domain, set up DNS and SSL.
3. Hire
Engage a freelancer or agency with this specification.
4. Kick off
Confirm Phase 1 scope and begin the MVP.
Job Platform · Requirements v1.0